## Slide 1
One map.
Three layers.
A clearer path to Go / Hold / No-Go.
L1
HIGH LEVEL
L2 DETAILED WORKFLOW
L3 EXECUTION VIEW
Open High Level → choose Detailed Workflow → execute in Execution View
31 August 2026
1

## Slide 2
HOW THE SYSTEM WORKS
One system. Three layers. One operating story.
PROFAB / ELEVATOR PITCH
2
Use the smallest view that answers the question in front of you.
L1 HIGH LEVEL
L2 DETAILED WORKFLOW
L3 EXECUTION VIEW
Three questions
L1
Where are we?
9 High Level nodes
L2
What work happens here?
16 nodes = 14 lifecycle + 2 controls
L3
What do I do now?
Execution View: forms + gates
Start in L1 High Level. Drill into L2 Detailed Workflow. Complete L3 Execution View.
2

## Slide 3
L1 HIGH LEVEL
L1 High Level contains the 9 lifecycle nodes. [Can be modified]
3
This is the map users open first. The L2 Detailed Workflow sits under these exact nodes.
01
INITIAL CONTACT
02
OPPORTUNITY & QUALIFICATION
03
G1 — QUALIFIED & COMMERCIALLY ENGAGED
04
G2 — TECHNICAL COMMITMENT
05
G3 — PRODUCTION AUTHORIZATION
06
G4 — FACTORY RELEASE
07
G5 — WARRANTY START
08
COMMISSIONING & WARRANTY
09
FINAL CLOSE
L2 Detailed Workflow is linked below L1.
L3 Execution View completes the work.
3

## Slide 4
L3 EXECUTION VIEW / OPPORTUNITY
L3 Execution View turns Opportunity steps into a controlled decision.
4
Six configured Opportunity steps take the user from Objective Intake to Gate 1 Handoff.
1
OBJECTIVE INTAKE
Evidence Dossier
7 mandatory facts
2
HARD BLOCKERS
Eligibility Screen
Hard rules first
3
PLAN QUALIFICATION
Class D Readiness
Plan / Design Basis
4
COMMERCIAL ROUTING
Path Assignment
Route is selected
5
CEO SIGN-OFF
LOI Governance
Only for governed LOI
6
GATE 1 HANDOFF
Dossier Package
Authorized engagement
ROUTE OUTPUTS
Class D · Consultation / CSA · PCS · Governed LOI · Technical Review · Stop / Exception
Hard rules run first: a score never overrides a confirmed No-Go or an unresolved hard Hold.
4

## Slide 5
L3 EXECUTION VIEW / READINESS SCORE
L3 Execution View shows the score—but hard rules still decide.
PROFAB / ELEVATOR PITCH
5
The score is a transparent readiness signal shown alongside the route, status, risks, and required actions.
Total score = Σ (dimension weight × evidence level)
Evidence levels: 100% · 50% · 25% · 0%
Authority
15 pts
Project scale
15 pts
Site
10 pts
Design basis
10 pts
Modular fit
15 pts
Budget
15 pts
Funding + timeline
10 pts
Team commitment
10 pts
Score bands
STRONG
75–100
Ready signal
MODERATE
50–74
Some actions remain
WEAK
25–49
Needs evidence / work
HIGH RISK
<25 or hard No-Go
Stop or resolve first
Important: score = readiness signal. L3 Gate 1 still requires 10/10 controlled qualification questions answered Yes with evidence.
PROFAB / ELEVATOR PITCH
5
Notes: [Sources]
- JF Meetings Transcripts.docx — Block 2: use objective yes/no evidence and do not let a score override hard fails.
- Current system: DEFAULT_OPPORTUNITY_BUSINESS_RULES in opportunity-rules.ts and scoreSource / scoreBreakdown in opportunity-evaluation.ts.
- Current defaults: authority 15, project 15, site 10, design 10, modular 15, budget 15, fundingTimeline 10, teamCommitment 10; grade thresholds Strong 75, Moderate 50, Weak 25.
- Current Gate 1 control: project-operations.ts requires ten qualification questions answered Yes with evidence, plus commercial, payment, and approval evidence.

## Slide 6
WHY IT MATTERS
Use L1 → L2 → L3 as the operating path.
6
Each named view has one job: orient, assign, execute, review, and release.
1
Open L1 High Level
See the lifecycle stage
2
Open L2 Detailed Workflow
Choose the owned node
3
Open L3 Execution View
Complete the form + attach proof
4
Review
Score · route · actions
5
Release
Pass, hold, or resolve
What changes for the team
L1 High Level is easy to scan.
L2 Detailed Workflow makes ownership visible.
L3 Execution View keeps forms, evidence, and gates together.
The pitch in one sentence
Keep L1 High Level small, link every L2 Detailed Workflow node to it, and make L3 Execution View the release point.
6